ARCHITECTURE & BUILD PLAN

# GEO / SEO Intelligence Platform

An accurate website scanning engine for Generative Engine Optimization and Search Engine Optimization — built as an internal reporting tool and a SaaS monitoring product.

Prepared for:  Josh

Date:  20 June 2026

Version:  1.0 — Planning draft

Status:  For review and direction

Contents

# 1.  Executive Summary

This document is the technical and product blueprint for a website-scanning platform that produces high-accuracy GEO (Generative Engine Optimization) and SEO reports. It is designed to serve two audiences at once: an internal team that runs scans and delivers actionable reports to clients, and external customers who sign up to continuously monitor their own sites.

The platform inspects a target site at every level you described — raw source code (HTML, meta tags, structured data), sitemaps and robots.txt, page-speed and Core Web Vitals, Google Business Profile / local presence, and the newer GEO layer that measures how AI answer engines (ChatGPT, Google AI Overviews, Perplexity, Gemini, Claude) perceive and cite the brand.

The central design principle: separate truth from estimate Roughly 70% of what the platform measures is deterministic — read directly from the page or an authoritative API. This part can be made effectively 100% accurate and is presented as fact. The remaining ~30% — the GEO layer — measures the behaviour of probabilistic AI systems that change weekly. It is presented as evidence-backed, confidence-scored signals, never as infallible fact. Every number in a report carries a label (Verified / Measured / Estimated) and a timestamp. This is what makes the product trustworthy and defensible — and what separates it from competitors who overclaim.

The recommended stack is a TypeScript/Next.js front-end and API layer with a Python scanning engine, a Postgres database, a Redis-backed job queue, and headless-browser rendering. The build is phased: a working internal scanner first (Phase 1–2), then the monitoring/SaaS layer (Phase 3–4). Detailed reasoning, the full check catalogue, scoring methodology, costs and risks follow.

# 2.  The Accuracy Principle (read this first)

You asked for results that are “as close to 100% accurate and infallible”. That goal is achievable for most of the platform and impossible for one specific part — and being precise about which is which is the single most important design decision in the whole product.

## 2.1  What can be effectively 100% accurate

Anything read directly from the website or from an authoritative source is deterministic. If the platform reports a page has no <title> tag, a broken canonical, or a 404 in its sitemap, that is a verifiable fact — re-running the scan returns the same answer. This covers the large majority of a technical SEO and on-page audit.

## 2.2  What is inherently probabilistic

GEO measures how generative AI engines respond. Those systems are non-deterministic: the same prompt asked twice can return different sources, and providers retrain and re-rank continuously. No tool can be “infallible” about them — the honest and defensible approach is to sample repeatedly, report frequencies and confidence intervals, and timestamp everything. Industry research confirms how fast this moves: one analysis found the share of AI-Overview citations also ranking in the organic top 10 fell from 76% in mid-2025 to 38% by early 2026.

How we get as close to 'infallible' as is honestly possible Deterministic checks: parse with battle-tested libraries, cross-validate against Google's own APIs, and show the exact evidence (the line of source code) behind every finding. Probabilistic checks: query each AI engine multiple times across rotating phrasings, aggregate into a visibility score with a confidence band, and label it 'Measured on <date>' — never 'true'. Never present an estimate as a fact. The label system (Verified / Measured / Estimated) is enforced in the data model, not left to copywriting.

# 3.  Product Scope & Two Operating Modes

The same scanning engine powers both use cases you described; only the surface around it differs.

## 3.1  Mode A — Internal reporting tool

- Who: Your team runs scans on demand and delivers branded reports to clients or prospects.

- Emphasis: Depth and presentation — exportable PDF/white-label reports, prioritised action lists, before/after comparisons.

- Build priority: First. It is the fastest path to value and validates the engine before you take on the burden of public sign-ups.

## 3.2  Mode B — SaaS monitoring product

- Who: External customers sign up, add their domains, and get continuous tracking with alerts.

- Emphasis: Accounts, billing, scheduled re-scans, trend charts, change alerts, and multi-site dashboards.

- Build priority: Second. It reuses the entire engine and adds the account/billing/scheduling layer on top.

| Capability | Internal tool (Mode A) | SaaS product (Mode B) |
| --- | --- | --- |
| On-demand scan | Yes | Yes |
| Scheduled re-scans | Optional | Core feature |
| Multi-user accounts & roles | Light (your team) | Full (orgs, seats) |
| Billing / subscriptions | No | Yes (Stripe) |
| White-label PDF reports | Core feature | Add-on / higher tier |
| Change alerts & trends | Nice to have | Core feature |
| Competitor benchmarking | Yes | Yes (tiered) |

# 4.  What the Platform Scans — The Check Catalogue

The engine runs five inspection modules against every target. Modules 1–3 are largely deterministic; modules 4–5 mix deterministic data with probabilistic measurement. A condensed catalogue follows; the full per-check reference is in Appendix A.

## 4.1  Module 1 — Source code & on-page (deterministic)

- Title tag, meta description: presence, length, uniqueness, keyword alignment.

- Heading structure: single H1, logical H2–H6 hierarchy, front-loaded answers in the first 30% of the page (a top GEO citation factor).

- Structured data: JSON-LD / schema.org detection and validation (Organization, Article, FAQ, Product, LocalBusiness, Breadcrumb).

- Canonical tags, meta robots, hreflang, Open Graph and Twitter cards.

- Content signals: word count, readability, definitive vs hedged language, list/table usage, image alt text, internal/external link graph.

## 4.2  Module 2 — Technical & crawlability (deterministic)

- robots.txt: presence, parse, blocked paths, AI-crawler directives (GPTBot, ClaudeBot, PerplexityBot, Google-Extended).

- XML sitemap: presence, validity, URL count, last-modified freshness, orphan and 404 entries.

- HTTP & security: status codes, redirect chains, HTTPS/SSL validity, HSTS, mixed content.

- Indexability: noindex traps, canonical conflicts, pagination, crawl-depth issues.

- llms.txt presence (reported, with a caveat — see note below).

## 4.3  Module 3 — Performance & Core Web Vitals (authoritative API)

- Core Web Vitals (LCP, INP, CLS) pulled from the Google PageSpeed Insights API — both lab (Lighthouse) and field (CrUX real-user) data.

- Performance, Accessibility, Best-Practices and SEO Lighthouse scores.

- Mobile vs desktop, render-blocking resources, image optimisation, total page weight.

## 4.4  Module 4 — Google Business Profile & local (mixed)

Important architectural constraint: Google's free Business Profile API only returns data for locations you own and have verified. To scan any business you do not own, the platform uses the Google Places API (Place Details), which returns name, address, category, rating and up to five reviews per place. Deeper review history requires a compliant third-party data provider.

- NAP (Name, Address, Phone) consistency and completeness.

- Category, hours, attributes, photos, rating and review volume/velocity.

- Map-pack presence for target local queries.

## 4.5  Module 5 — GEO / AI visibility (probabilistic, confidence-scored)

This is the differentiator and the part that must be measured honestly. The engine asks a curated set of prompts to multiple AI engines and records whether — and how — the brand and its pages appear.

- AI citation tracking: is the domain cited by ChatGPT/SearchGPT, Google AI Overviews, Perplexity, Gemini and Claude for the target prompts?

- Share of voice vs named competitors across a prompt set.

- Sentiment and accuracy of how the brand is described.

- Entity authority signals: Knowledge-Graph presence, consistency of brand description across the web (the strongest predictor of AI-Overview citation).

- GEO-readiness audit: front-loaded answers, definitive language, extractable chunks, schema, freshness — the on-page factors that correlate with being cited.

Honest note on llms.txt The platform will detect and report llms.txt, but will not overstate its value. Independent 2026 measurement found major AI crawlers (GPTBot, ClaudeBot, PerplexityBot, OAI-SearchBot, Google-Extended) request the file in negligible volume — in one 90-day test, 84 of 62,100 AI-bot visits (0.1%) hit llms.txt. We report it as 'present / absent, low current impact', which is more accurate than competitors who score it heavily.

# 5.  Scoring Methodology

Each scan produces an overall score (0–100) decomposed into four weighted pillars, plus a separate GEO score kept visually distinct so that a probabilistic measure is never blended invisibly into a deterministic one.

| Pillar | Weight | What it captures |
| --- | --- | --- |
| Technical SEO | 25% | Crawlability, indexability, sitemap/robots health, security, status codes. |
| On-page & content | 25% | Titles, meta, headings, schema, content quality and structure. |
| Performance | 20% | Core Web Vitals and Lighthouse scores (field + lab). |
| GEO / AI visibility | 20% | AI citation rate, share of voice, entity authority, GEO-readiness — confidence-scored. |
| Local / GBP | 10% | NAP consistency, profile completeness, reviews (when local relevance applies). |

## 5.1  Severity and prioritisation

Every finding is tagged Critical / High / Medium / Low and scored by impact × effort, so reports lead with the fixes that move the needle most. Each finding links to the evidence (the exact source line or API response) and a plain-English recommendation.

## 5.2  Confidence labelling (enforced in the data model)

- Verified — deterministic, read directly from the page or an authoritative API. Re-running reproduces it exactly.

- Measured — sampled from AI engines on a given date; shown with a confidence band and sample size.

- Estimated — modelled or inferred; clearly flagged as directional.

# 6.  Recommended Technology Stack

You asked for my recommendation. The driving constraints are: heavy HTML parsing and rendering, many third-party API calls, long-running asynchronous scan jobs, and a polished multi-tenant web app. The split below uses each language where it is strongest.

| Layer | Choice | Why |
| --- | --- | --- |
| Front-end & app | Next.js (React, TypeScript) | One codebase for marketing site, dashboard and API routes; excellent charts/report UI; deploys easily to Vercel. |
| Scan engine | Python (FastAPI workers) | Best ecosystem for parsing and crawling: BeautifulSoup/lxml, Scrapy, Playwright; clean integration with AI SDKs. |
| Headless rendering | Playwright | Renders JavaScript-heavy sites so the scan sees what users and Google see, not just raw HTML. |
| Job queue | Redis + queue (BullMQ / Celery) | Scans are slow and bursty; a queue gives retries, rate-limiting and horizontal scaling. |
| Database | PostgreSQL | Relational integrity for accounts, sites, scans; JSONB columns for flexible raw scan payloads. |
| Cache / storage | Redis + object storage (S3/R2) | Cache API responses; store rendered screenshots and generated PDF reports. |
| Auth & billing | Auth provider + Stripe | Don't build auth or payments from scratch; use proven providers for the SaaS layer. |
| Hosting | Vercel (web) + container host (workers) | Serverless front-end; long-running scan workers on a container platform (Render/Fly/AWS). |

Why not a single language? You could build the whole thing in TypeScript, and that is a valid simpler path if your team is JS-only. But the parsing/crawling/AI ecosystem in Python is materially stronger, and isolating the scan engine as its own service makes it easier to scale the slow part independently of the web app. The recommendation is the two-service split; the all-TypeScript fallback is noted in case team skills point that way.

# 7.  System Architecture

The platform is a classic queue-backed scanning architecture: the web app accepts scan requests, a queue distributes them to worker pools, workers call the inspection modules and external APIs, results are persisted and scored, and the app renders reports and dashboards.

## 7.1  Data flow

- User (internal or customer) submits a target URL via the dashboard or API.

- The app validates the request, creates a scan record, and enqueues a job.

- A worker picks up the job and runs the five inspection modules — fetching raw HTML, rendering with Playwright, calling PageSpeed/Places APIs, and sampling AI engines for GEO.

- Each module returns structured findings tagged with a confidence label and evidence.

- The scoring service computes pillar scores and the overall score, then persists everything to Postgres.

- The app renders the live report; for Mode A it can export a white-label PDF. For Mode B, a scheduler re-runs scans and fires alerts on meaningful change.

## 7.2  Core services

- Web/API service (Next.js): Auth, dashboards, report rendering, REST/GraphQL API, Stripe webhooks.

- Scan orchestrator (Python): Owns the job lifecycle, rate-limits external APIs, retries failures, and fans out to module runners.

- Inspection modules: Independent, individually testable units (source, technical, performance, local, GEO) so each can be improved or fixed in isolation.

- Scoring & reporting service: Deterministic scoring rules, severity tagging, PDF generation.

- Scheduler: Cron-style re-scans for monitoring customers; change detection and alerting.

# 8.  Data Sources & API Constraints

Accuracy depends on sourcing each fact from the most authoritative place available, and on respecting the real limits of those sources. The table records the limits that matter for capacity planning and honest reporting.

| Source | Provides | Key limits / notes |
| --- | --- | --- |
| Direct fetch + Playwright | Raw & rendered HTML, meta, schema, links | Respect robots.txt; rotate IPs/rate-limit to be a good citizen. |
| Google PageSpeed Insights API | Core Web Vitals, Lighthouse scores | Free; ~25,000 queries/day and 400 per 100s. Plan caching and queueing. |
| Google Places API (Place Details) | Any business: name, address, rating, ~5 reviews | Pay-as-you-go; capped at five reviews per place. |
| Google Business Profile API | Full profile, all reviews, performance | Free but only for locations the user owns and verifies (300 qpm). |
| AI engine APIs / endpoints | GEO citation & visibility sampling | Non-deterministic; cost per query; sample repeatedly and timestamp. |
| Knowledge Graph / entity data | Brand entity authority signals | Used to assess the strongest AI-citation predictor. |
| Third-party review/SERP providers | Deeper reviews, rank data (optional) | Paid; use compliant providers to extend beyond official API caps. |

# 9.  The GEO Measurement Engine (the hard part, done right)

This is where most tools either overclaim or stay shallow. The approach here is to treat GEO as a measurement problem with proper sampling, not a single yes/no lookup.

## 9.1  Prompt sets

For each client the platform maintains a curated set of prompts reflecting how real users ask about their category — including the query fan-out pattern AI engines use, where one question is expanded into a cluster of related sub-questions. Visibility is measured across the cluster, not a single keyword.

## 9.2  Multi-engine sampling

Each prompt is run against the priority engines — ChatGPT/SearchGPT, Google AI Overviews, Perplexity, Gemini and Claude — several times to average out non-determinism. The engine records citation presence, position, the cited URL, and the surrounding sentiment.

## 9.3  Outputs

- AI Visibility Score: Frequency of citation across engines and prompts, with a confidence band and sample size.

- Share of Voice: The brand's citation share versus named competitors.

- Entity Authority: Knowledge-Graph presence and cross-web consistency of the brand description — the strongest citation predictor.

- GEO-Readiness: On-page factors that correlate with citation: front-loaded answers, definitive language, extractable chunks, schema coverage, freshness.

What the research says we should reward E-E-A-T signals dominate — analysis attributes ~96% of AI-Overview citations to sources with strong expertise/authority signals. Front-loading wins — a large share of citations come from the first ~30% of a page's text; reward answers placed up top. Definitive beats hedged — cited passages are roughly twice as likely to use confident, direct language. Structure matters — short paragraphs, lists and tables are extracted more readily; AI Overviews use list formatting in a majority of responses. Freshness matters — a citation 'cliff' appears around the three-month mark, so recency is a scored factor.

# 10.  SaaS Product Layer

Mode B adds the commercial scaffolding around the engine. None of it changes the scanning logic — it wraps it in accounts, scheduling and billing.

## 10.1  Core SaaS features

- Organisations, users and roles (owner, admin, viewer); multiple sites per org.

- Scheduled re-scans (daily/weekly/monthly) with trend charts over time.

- Change alerts — email/Slack when a score moves, a critical issue appears, or AI visibility shifts.

- Subscription billing with tiers gated on sites, prompts and scan frequency (the proven model used across this category).

- Competitor tracking and share-of-voice dashboards.

- Public API and white-label/agency options as higher tiers.

## 10.2  Suggested pricing shape (for later validation)

The market anchors usefully: entry tools start around $25–$30/month, mid-market around $90–$200/month by prompt volume, and enterprise well above. A three-tier structure (Starter / Growth / Agency) gated primarily on number of tracked sites, GEO prompts and re-scan frequency fits the norm. Treat these as starting points to test, not commitments.

# 11.  Phased Build Roadmap

The sequence front-loads value: a usable internal scanner exists at the end of Phase 2, before any of the heavier SaaS machinery is built.

| Phase | Focus | Deliverables | Rough effort |
| --- | --- | --- | --- |
| Phase 0 | Foundations | Repo, infra, CI, DB schema, job queue skeleton. | 1–2 weeks |
| Phase 1 | Deterministic engine | Modules 1–3 (source, technical, performance) + scoring + basic report view. | 3–5 weeks |
| Phase 2 | Internal tool (Mode A) | Local/GBP module, white-label PDF export, prioritised action lists. Usable internally. | 3–4 weeks |
| Phase 3 | GEO engine | Module 5: multi-engine sampling, visibility/SoV/entity scoring, confidence bands. | 4–6 weeks |
| Phase 4 | SaaS (Mode B) | Accounts, billing, scheduling, alerts, trend dashboards, public sign-up. | 5–7 weeks |
| Phase 5 | Harden & scale | Caching, rate-limit tuning, accuracy QA, monitoring, security review. | ongoing |

Effort assumes a small focused team and will compress or stretch with resourcing. The phase boundaries are deliberately chosen so you can stop after Phase 2 with a complete internal product if you want to validate before investing in the SaaS layer.

# 12.  Indicative Running Costs

Costs split into fixed infrastructure and variable per-scan API usage. The variable side is dominated by AI-engine sampling for GEO, because honest measurement means many queries per scan.

| Item | Type | Notes |
| --- | --- | --- |
| Hosting (web + workers + DB) | Fixed | Modest at low volume; scales with concurrent scans. |
| PageSpeed Insights API | Free | Within the 25k/day quota; cache aggressively. |
| Google Places API | Variable | Pay-as-you-go per place lookup; only when local module runs. |
| AI engine queries (GEO) | Variable — main driver | Multiple prompts × multiple engines × repeats; cache and batch. |
| Third-party SERP/review data | Variable (optional) | Only if you extend beyond official API caps. |
| Auth + Stripe | Fixed + % of revenue | Stripe takes a per-transaction fee on the SaaS side. |

Recommendation: cache deterministic results, batch and de-duplicate AI queries, and meter GEO prompt volume per pricing tier so cost scales with revenue rather than ahead of it.

# 13.  Competitive Landscape

The AI-visibility category matured fast through 2025–2026. Knowing the field sharpens your positioning.

| Tool | Position | Notes |
| --- | --- | --- |
| Profound | Enterprise leader | Raised ~$155M at a ~$1B valuation; tracks the widest set of AI engines; starter from ~$82/mo. |
| Peec AI | Mid-market analytics | Prompt-volume pricing from ~€89/mo; strong analytics focus. |
| Otterly.AI | Entry-level | From ~$25–$29/mo; approachable monitoring across the main engines. |
| Traditional SEO suites | Adjacent | Ahrefs/Semrush etc. add AI features but are not GEO-first. |

## 13.1  Where this platform can win

- Unifies deterministic SEO truth and GEO measurement in one report — most rivals do one or the other.

- Confidence labelling and visible evidence build trust the overclaiming tools can't match.

- Dual-mode (internal agency reporting + self-serve SaaS) lets you earn revenue from services while the product scales.

# 14.  Risks & Honest Limitations

| Risk | Mitigation |
| --- | --- |
| GEO is non-deterministic and changes weekly. | Sample repeatedly, report confidence bands and dates, never claim infallibility. |
| AI-engine query costs scale with accuracy. | Cache, batch, de-duplicate; meter prompts per pricing tier. |
| Google Places caps reviews at five per place. | Use compliant third-party providers for depth; be transparent about source. |
| Scraping at scale can hit blocks / legal limits. | Respect robots.txt, rate-limit, identify the crawler, prefer official APIs. |
| AI providers change APIs and ranking behaviour. | Isolate each engine behind an adapter so one change doesn't break the engine. |
| Over-promising '100% accurate GEO' damages trust. | The label system makes the deterministic/probabilistic split explicit and honest. |

# 15.  Recommended Next Steps

- Confirm direction on this plan and the dual-mode scope (internal first, SaaS second).

- Approve the recommended stack (or flag an all-TypeScript preference based on team skills).

- Greenlight Phase 0–1 so a working deterministic scanner exists to validate the approach.

- Decide the initial GEO prompt strategy and which AI engines to cover at launch.

- Set a target for the first internal report (a real client domain) as the Phase 2 milestone.

One-line summary Build a queue-backed scanner that reports deterministic SEO as verified fact and GEO as confidence-scored measurement — ship the internal reporting tool first, then wrap the same engine in accounts and billing for the SaaS product.

# Appendix A — Condensed Check Reference

A representative (not exhaustive) list of individual checks per module. The full machine-readable catalogue lives in the codebase once Phase 1 begins.

### Source & on-page

Title presence/length/uniqueness · meta description · single H1 · heading hierarchy · front-loaded answer · word count · readability · definitive-language ratio · list/table usage · image alt coverage · JSON-LD schema types & validity · canonical · meta robots · hreflang · Open Graph · Twitter cards · internal/external link counts · anchor quality.

### Technical & crawlability

robots.txt presence/parse · AI-crawler directives · sitemap presence/validity/freshness · 404s & orphans in sitemap · HTTP status · redirect chains · HTTPS/SSL · HSTS · mixed content · noindex traps · canonical conflicts · crawl depth · llms.txt (low-impact flag).

### Performance

LCP · INP · CLS (field + lab) · Lighthouse Performance/Accessibility/Best-Practices/SEO · mobile vs desktop · render-blocking resources · image optimisation · total page weight · TTFB.

### Local / GBP

NAP consistency · profile completeness · primary/secondary categories · hours · attributes · photo count · rating · review volume & velocity · map-pack presence.

### GEO / AI visibility

Citation presence per engine · citation position · cited URL · share of voice · sentiment · brand-description accuracy · Knowledge-Graph presence · cross-web entity consistency · GEO-readiness (front-loading, definitive language, extractable chunks, schema, freshness).

# Appendix B — Sources

Selected references consulted for current (2026) GEO methodology, tooling and API limits:

- Google AI Overview citation framework (AirOps) — https://www.airops.com/blog/cited-google-ai-overviews-framework

- AI Overview citations from top-ranking pages drop (Search Engine Journal) — https://www.searchenginejournal.com/google-ai-overview-citations-from-top-ranking-pages-drop-sharply/568637/

- What 100 AI Overview citations reveal (CXL) — https://cxl.com/blog/google-ai-overview-citation-sources/

- GEO complete 2026 guide (Enrich Labs) — https://www.enrichlabs.ai/blog/generative-engine-optimization-geo-complete-guide-2026

- Best AI visibility tools 2026 (Zapier) — https://zapier.com/blog/best-ai-visibility-tool/

- Profound vs Peec vs Otterly (Surmado) — https://www.surmado.com/blog/best-ai-visibility-tools-2026

- State of llms.txt 2026 (Presenc AI) — https://presenc.ai/research/state-of-llms-txt-2026

- PageSpeed Insights API limits (Google for Developers) — https://developers.google.com/speed/docs/insights/v5/get-started

- Google Business Profile API 2026 (slashpost) — https://slashpost.ai/blogs/google-business-profile/google-business-profile-api-documentation-2026